"Schedule &corresponding event"

|  |  |
| --- | --- |
| Schedule | Event |
| By sun 4/3 | Project set up and roles assigned |
| By mon 5/3 -wed 7/3 | 1 st sprint |
| By thru 8/3 | Reserved sprint review meeting for sprint 1 |
|  |  |
| By sun 11/3 | Meeting for determine the new features and tasks |
| By mon 12/3 to wed 15/3 | 2nd sprint |
| By thru 16 /3 | Reserved sprint review meeting for sprint 2 |
|  |  |
| By sun 18/3 | meeting |
| By mon 19/3 to str 24/3 | 3 rd sprint |
| By mon 25/3 | Check sprint and Determined the change in the sprint 4 |
|  |  |
| By tues 27/3 | Sprint review meeting for sprint 3 |
| By wed 28/3 to sun 1/4 | 4th sprint |
| By Tues 3/4 | Reserved sprint review meeting for sprint 4 |
|  |  |
| By fri 6/4 | Meet with other people to took their opinion and suggestions on project |
| By sun 7/4 | Meeting for final review |
| By tues 9/4 | Delivery of the project |